SIH 2026 PS 26145

# V2.0 Complete Two-Agent
Implementation Plan

AI-Based Detection of Cyber Threats in Unidirectional IP Traffic

Research-grade architecture, zero-overlap ownership, open-world detection, graph/temporal specialists, drift-safe adaptation, evaluation and 12-week execution sequence

| Version | 2.0 — Complete V2 consolidation |
| --- | --- |
| Prepared | 17 September 2026 |
| Team model | Exactly 2 persons/agents; zero shared write ownership |
| Source basis | V1 complete plan + two-agent plan + all V2 changes and reviewed research methods |

Design principle: complementary evidence, not model count.

Passive • one-way • no decryption • streaming • open-world • evidence-bearing • reproducible

# 1. Executive decision and scope

This V2 plan supersedes the earlier V1/V1.5 implementation plans. It retains the proven passive streaming baseline and incorporates every agreed V2 change: visibility-aware features, self-supervised representation learning, open-set/OOD detection, explicit uncertainty, separate C2 and botnet detection, graph specialists, CT-HMM beaconing, adaptive multi-timescale state, context-aware expert gating, cross-dataset evaluation, drift detection, controlled adaptation, replay memory, hierarchical multi-label decisions, incident correlation and operational metrics.

Non-negotiable SIH boundary — The sensor observes only. It must never transmit into the monitored network, complete handshakes, issue DNS requests, probe targets, decrypt payloads, or perform active mitigation through the ingest path.

| Property | V2 final decision |
| --- | --- |
| Architecture | Passive, read-only, near-real-time streaming IDS with packet/flow/window/graph/sequence representations. |
| Known attacks | Specialized supervised experts plus XGBoost fast path. |
| Unknown attacks | AE + IF + energy/open-set score + SSL latent distance + low known-class confidence. |
| Representation | Hand-engineered unidirectional features + self-supervised/contrastive embedding. |
| Fusion | Context-aware routing/gating + OOF-trained Meta-XGBoost + calibration + per-class thresholds. |
| Decision states | BENIGN, KNOWN_ATTACK, UNKNOWN, UNCERTAIN. |
| Output taxonomy | Hierarchical and multi-label; one host may simultaneously carry DGA, C2, botnet and exfiltration evidence. |
| Adaptation | Adaptive benign baselines, drift detection, controlled recalibration/retraining, task-aware replay memory; no blind live retraining. |
| Evaluation | Held-out scenario/family/tool, cross-dataset, cross-network, OOD, adversarial, alert-rate, delay, latency and throughput evaluation. |
| Team split | Agent 1 = observation/data/DNS plane. Agent 2 = detection/decision/product plane. No shared writable modules. |

# 2. Fixed SIH constraints and explicit out-of-scope items

| Constraint | Implementation rule | Verification |
| --- | --- | --- |
| One-way / read-only | Capture interface has no transmit route or active response code path. | Egress isolation, zero-transmit counters, packet-capture verification. |
| No payload decryption | TLS/QUIC analysis uses observable handshake metadata, JA4/JA4S/SNI when visible, packet sizes, timing and flow behavior. | Dependency/code scan plus encrypted-session corpus. |
| Streaming | Incremental state with bounded TTL/memory; same path for replay and live mirror. | Long replay, queue depth, state-size and end-to-end latency test. |
| Same train/infer features | One versioned feature implementation is used offline and online. | Golden PCAP equivalence tests. |
| Isolated attacks | All attack generation remains in an authorized lab. | Scenario manifests and lab network isolation. |
| Evidence-bearing alerts | Every alert contains model versions, visibility, uncertainty, evidence, thresholds and reason codes. | Schema and deterministic replay tests. |

Explicitly not part of the core SIH build — Active prevention/blocking, payload decryption, inline DNS interception, programmable-switch/P4 enforcement, endpoint EDR collection, unrestricted online retraining and automated offensive response are outside the production path. Research methods that require them are tracked as non-adopted or future extensions.

# 3. V1/V1.5 to V2 change matrix

| Change | Status | Implementation consequence |
| --- | --- | --- |
| Visibility masks | Retained and expanded | Per-feature availability + score presence + route applicability + history maturity. |
| UNKNOWN / UNCERTAIN | Retained | Four-state decision system remains mandatory. |
| Self-supervised encoder | NEW | Masked reconstruction + denoising + contrastive/temporal consistency; 32–64D embedding. |
| Open-set/OOD | UPGRADED | Energy/open-set head + AE + IF + SSL latent distance + known-score margin. |
| Uncertainty | NEW | Epistemic proxy, OOD uncertainty, expert disagreement, calibration and selective abstention. |
| C2 vs Botnet | CHANGED | Separate C2_BEACONING, BOTNET_HOST and BOTNET_COORDINATION outputs. |
| Botnet graph | NEW | Communication graph + pretrained GCN/GraphSAGE + ExtraTrees/XGB. |
| C2 temporal | UPGRADED | Periodicity + CT-HMM + TCN/GRU candidate; not LSTM-only. |
| DNS tunnel | UPGRADED | Fast GBDT + Byte-CNN + optional visibility-gated DNS relation GraphSAGE + sequence features. |
| Expert routing | UPGRADED | Context-aware gating using protocol, visibility, history, drift and score availability. |
| Cross-dataset robustness | NEW | Train A+B/test C, public-to-lab and cross-topology tests. |
| Drift / continual learning | NEW | PSI/KS/JSD/embedding/prediction drift + controlled action policy + task-aware replay. |
| Output | UPGRADED | Hierarchical multi-label labels plus primary class and incident timeline. |
| Operational metrics | Retained and expanded | Alert/incident rate, TTD, OOD metrics, selective risk, calibration and routing recall loss. |

# 4. Final V2 system architecture

ISOLATED LAB / PCAP / ONE-WAY MIRROR
                 |
                 v
[AGENT 1] PASSIVE CAPTURE -> NORMALIZATION -> OBSERVATION STATE
                 |
                 v
     OBSERVATION ENVELOPE + VISIBILITY MASKS
                 |
        +--------+--------------------------+
        |                                   |
        v                                   v
[AGENT 1] DNS SPECIALISTS          [AGENT 2] SHARED REPRESENTATION
 DGA char/context                    SSL encoder + AE latent/error
 Tunnel GBDT/ByteCNN/Graph           IF + open-set energy/OOD
        |                                   |
        +----------------+------------------+
                         v
                 FAST KNOWN XGBOOST
                         |
          +--------------+----------------+
          |              |                |
          v              v                v
      C2 TEMPORAL    BOTNET GRAPH   ENCRYPTED MALWARE
 periodicity/CT-HMM  GCN/GraphSAGE    metadata/sequence
 TCN or GRU fusion    + tree head
          \              |                /
           +-------------+---------------+
                         v
             CONTEXT-AWARE EXPERT GATING
                         |
                 META-XGBOOST (OOF)
                         |
              CALIBRATION + UNCERTAINTY
                         |
                PER-LABEL THRESHOLDS
                         |
 BENIGN | KNOWN_ATTACK | UNKNOWN | UNCERTAIN
                         |
             HIERARCHICAL MULTI-LABEL OUTPUT
                         |
          INCIDENT CORRELATION + DEDUPLICATION
                         |
              REDIS -> BACKEND -> REACT SOC UI

Critical runtime rule: no missing feature, skipped specialist or unavailable response-side value is encoded as an observed zero. Every absent value has an availability/applicability mask and a reason code.

# 5. Zero-overlap two-person ownership model

| Area | Agent 1 — Observation, Data and DNS Plane | Agent 2 — Detection, Decision and Product Plane |
| --- | --- | --- |
| Primary mission | Produce trustworthy one-way observations, data releases and DNS specialist evidence. | Consume immutable Agent 1 releases and own every non-DNS detector, final decision and user-facing output. |
| Writable source | Capture, replay, normalization, feature engine, observation state, scenario generation, DGA, DNS tunnel and DNS relation graph. | SSL/OOD, XGBoost, C2, botnet graph, encrypted malware, anomaly models, gating, fusion, drift, decisions, incidents, backend/UI, evaluation and deployment. |
| Models | DGA character/attention, DGA context XGB, DNS tunnel fast GBDT, Byte-CNN, Domainator-style sequence model, optional DNS GraphSAGE, DNS specialist fusion. | SSL encoder, known XGB, AE, IF, energy/OOD head, C2 periodicity + CT-HMM + TCN/GRU, botnet GCN/GraphSAGE + ExtraTrees/XGB, encrypted malware, Meta-XGB, calibrators. |
| Persistent state | Packet/flow/DNS/TLS state, generic host windows, DNS parent-domain history, DNS relation graph. | C2 histories, communication graph, behavioral baselines, SSL/OOD caches, score cache, drift state, replay memory, decision/dedupe/incident state. |
| Tests | Unit tests for owned code, golden PCAP equivalence, lab scenario tests, DGA/DNS specialist evaluation. | Consumer contract tests, model tests, integration, E2E, open-set/cross-dataset, load, UI, release and recovery tests. |
| Final responsibility | Immutable Agent 1 release with schemas, PCAP/manifests, feature package and DNS artifacts. | Integrated deployable IDS, all final metrics, dashboard, benchmark, runbooks and demo release. |

Zero-overlap enforcement — Every path, model artifact, state store, configuration, test and final deliverable has exactly one write owner. The other person may only consume versioned releases. Code review across the boundary is allowed, but only the owner applies changes.

# 6. Repository ownership — no shared writable directory

sih26145/
  agent1_observation_dns/                 # Agent 1 writes only
    capture/ replay/ normalization/
    features/ visibility/ state_observation/
    windows_generic/ simulation/ ground_truth/
    routing_dns/ dns_relation_state/
    models/dga_char_attention/
    models/dga_context_xgb/
    models/dns_tunnel_fast_gbdt/
    models/dns_tunnel_bytecnn/
    models/dns_tunnel_sequence/
    models/dns_tunnel_graphsage/
    models/dns_specialist_fusion/
    contracts/observation/ contracts/specialist_score/
    contracts/scenario_release/
    configs/ tests/ docs/ artifacts/

  agent2_detection_product/               # Agent 2 writes only
    orchestration/ state_detection/
    models/shared_ssl_encoder/
    models/tabular_known_xgb/
    models/anomaly_autoencoder/
    models/anomaly_iforest/
    models/open_set_energy/
    models/c2_periodicity/
    models/c2_cthmm/
    models/c2_temporal_tcn_gru/
    models/c2_fusion/
    models/botnet_gnn/
    models/botnet_tree_head/
    models/encrypted_malware/
    models/meta_xgb/
    calibration/ thresholds/ gating/
    uncertainty/ multilabel_decision/
    drift/ adaptation/ replay_memory/
    correlation/ streaming/ redis/
    backend/ frontend/ evaluation/ deploy/
    contracts/decision/ contracts/incident/
    configs/ tests/ docs/ artifacts/

  releases/                               # immutable publish-only output
    agent1/<semver>/
    agent2/<semver>/

Root-level build/release metadata is owned only by Agent 2. Agent 1 publishes a package/container plus release manifest under releases/agent1 and never edits integration files.

# 7. Cross-boundary contracts

| Contract | Owner | Consumer | Purpose |
| --- | --- | --- | --- |
| ObservationEnvelope v2 | Agent 1 | Agent 2 | Normalized one-way features, visibility masks, generic multi-scale windows, history maturity and route hints. |
| SpecialistScore v2 | Agent 1 | Agent 2 | DGA/DNS-tunnel submodel scores, applicability, score presence, specialist uncertainty, inference time and evidence. |
| ScenarioRelease v1 | Agent 1 | Agent 2 | PCAPs, manifests, labels, split IDs, generator/family/tool metadata, hard-negative tags and feature snapshots. |
| DecisionRecord v2 | Agent 2 | Internal/downstream | Four-state decision, multi-label probabilities, primary label, uncertainty, OOD evidence and reason codes. |
| IncidentUpdate v2 | Agent 2 | Redis/backend/UI | Create/update/close/reopen incident events with dedupe keys and bounded evidence timeline. |

## 7.1 ObservationEnvelope v2 minimum fields

{
  "schema_version": "2.0.0",
  "event_id": "stable-sensor-id",
  "sensor_id": "sensor-01",
  "event_time": "UTC",
  "entity_keys": {"flow_id":"...","source":"...","destination":"..."},
  "protocol": "TCP|UDP|DNS|TLS|QUIC|OTHER",
  "features": {"flow":{},"window":{},"dns":{},"tls":{}},
  "visibility": {
    "direction_reconstructable": false,
    "dns_response_visible": false,
    "nxdomain_ratio_available": false,
    "tls_handshake_visible": true,
    "ja4_available": true,
    "ja4s_available": false,
    "sni_available": true,
    "feature_availability_ratio": 0.74
  },
  "history": {"event_count":12,"duration_ms":42000,"window_complete":true},
  "route_hints": {"dns":true,"tls":false,"flow":true},
  "feature_schema_version": "2.0.0"
}

## 7.2 DecisionRecord v2

{
  "decision_state": "BENIGN|KNOWN_ATTACK|UNKNOWN|UNCERTAIN",
  "primary_class": "C2_BEACONING|null",
  "labels": {
    "DGA": 0.82,
    "C2_BEACONING": 0.97,
    "BOTNET_HOST": 0.91,
    "DATA_EXFILTRATION": 0.61
  },
  "confidence": 0.94,
  "uncertainty": {
    "ood": 0.08,
    "epistemic_proxy": 0.12,
    "expert_disagreement": 0.17,
    "overall": 0.13
  },
  "ood": {"energy":0.09,"ae_error":0.22,"if_score":0.18,"latent_distance":0.11},
  "visibility_ratio": 0.72,
  "history_length": 58,
  "threshold_version": "thresholds-2.0.0",
  "routing_policy_version": "routing-2.0.0",
  "reason_codes": ["CLASS_THRESHOLD_PASSED","SUFFICIENT_HISTORY"],
  "model_versions": {},
  "evidence": {}
}

# 8. State ownership and lifecycle

| State | Owner | Key | Lifecycle |
| --- | --- | --- | --- |
| Flow accumulator | Agent 1 | Unidirectional 5-tuple | Expire after inactivity; emit partial/final snapshots. |
| Generic host windows | Agent 1 | Source / destination | 1s, 5s, 30s, 1m, 5m, 15m, 1h configurable. |
| DNS observation history | Agent 1 | Source + parent domain | Long enough for Domainator-style sequence and tunnel behavior; response fields masked if unseen. |
| DNS relation graph | Agent 1 | Client/domain/resolver relations | Visibility-gated; bounded window and node cap. |
| TLS early-session buffer | Agent 1 | Flow ID | First 16–32 observed packets or timeout. |
| C2 history | Agent 2 | Source-destination pair | Multi-scale to 6h/24h with bounded samples. |
| Communication graph | Agent 2 | Host nodes + directed edges | Sliding graph for botnet topology; bounded degree/time horizon. |
| Adaptive baseline | Agent 2 | Host/destination/DNS parent/traffic class | Update only after final high-confidence BENIGN gate. |
| SSL/OOD cache | Agent 2 | Event/window ID | Retain embedding, energy and latent-distance until fusion completes. |
| Drift state | Agent 2 | Feature group/model/environment | Rolling reference/test distributions and drift status. |
| Replay memory | Agent 2 | Class/task prototype bank | Small versioned exemplar memory; never includes test data. |
| Incident state | Agent 2 | Incident/entity keys | first_seen, last_seen, count, evidence timeline, status. |

# 9. Agent 1 implementation — Observation, Data and DNS Plane

Agent 1 boundary — Agent 1 never trains or edits non-DNS detection models, Meta-XGBoost, final thresholds, incident logic, UI, drift policy or deployment integration. Agent 1 publishes immutable data and specialist releases only.

## 9.1 Passive capture, normalization and canonical features

Capture from TAP/SPAN/data-diode/PCAP using Zeek/tshark/libpcap without any transmit path.

Produce packet, unidirectional flow and behavior-window representations; do not collapse the system to one CSV row per flow.

Re-extract public PCAPs with the same production feature code whenever raw packet data are available to reduce dataset fingerprints.

Never use literal IP identity as a predictive feature. Keep entity keys for correlation only.

Emit null + availability flag for unseen response-side values; zero is reserved for observed zero.

## 9.2 Generic multi-scale features

| Representation | Core fields |
| --- | --- |
| Flow | duration, packets, bytes, PPS/BPS, packet-size min/max/mean/std/CV/skew, IAT stats, TCP flag counts/ratios, TTL/hop stats, burst/idle/active measures. |
| Host windows | connection/packet/byte rates, unique destinations/ports/domains, entropy/concentration, SYN/RST rates, new-destination ratio, destination persistence. |
| Visibility | DNS response, NXDOMAIN, TLS handshake, JA4/JA4S/SNI, flow completion, direction reconstructability, feature availability ratio. |
| Time scales | 1s, 5s, 30s, 1m, 5m, 15m, 1h generic summaries. Longer detector-specific histories belong to Agent 2. |

## 9.3 DGA specialist

Character model: compact Transformer/attention model inspired by SMAD-style robust character interactions; compare against character CNN baseline.

Context model: XGBoost over visible DNS side/context features; masked when response-side evidence is unavailable.

Training cases: random, dictionary/word, time-based, human-looking/adversarial, and completely held-out DGA families.

Fusion: DGA character score + context score + lexical/context evidence into DGA SpecialistScore; no final global decision inside Agent 1.

## 9.4 DNS-tunnelling specialist — three-view design

| View | Method | Purpose |
| --- | --- | --- |
| Lexical / behavioral | Fast XGBoost or LightGBM | Query length/entropy, subdomain churn, type ratios, timing, packet-size statistics, host/domain rates. |
| Raw structure | Byte-level CNN | Capture packet/query structural information that manual statistics may miss. |
| Sequential metadata | Domainator-style sequence statistics/model | Use ordered metadata windows to separate tunnel families and low-rate behavior. |
| Relation graph | Optional GraphSAGE branch | Use recursive-resolution/client-domain relations when sufficiently visible; otherwise score_present=false. |
| Specialist fusion | Agent 1 DNS fusion | Combine available submodels and export one DNS_TUNNEL probability plus all component evidence. |

DNS early exit — Run fast GBDT first. Byte-CNN, sequence and graph branches run only for suspicious-band traffic, deterministic structural triggers, audit samples or research evaluation. Every skip is recorded.

## 9.5 Lab data, adversarial augmentation and ground truth

| Family | Required variants | Hard negatives / holdouts |
| --- | --- | --- |
| Benign | Web/HTTPS, DNS, QUIC, SSH, APIs, cloud sync, backups, periodic polling, load changes. | Flash crowd, high-volume DNS, legitimate periodic software, service discovery, large benign transfers. |
| DDoS | SYN, UDP, lab amplification-like, source count/rate/duration, bursty and low-rate variants. | Flash crowd and held-out intensity/source-distribution. |
| Port scan | Vertical, horizontal, block, slow, randomized ordering, distributed low-frequency. | Benign discovery and held-out schedule. |
| DGA | Random, dictionary, time-based, human-looking, homoglyph-like/low-entropy variants. | Held-out generator family. |
| DNS tunnel | Multiple tools/encodings/query types, high-to-very-low throughput, jitter, small labels, burst/slow timing. | Held-out tool/encoding + high-volume benign DNS. |
| C2 | Regular, jittered, low-frequency, burst/sleep, missed beacons, destination rotation. | Legitimate periodic apps and held-out timing style. |
| Botnet | C2-style and peer-to-peer lab coordination with varied graph density. | Benign service clusters and common shared infrastructure. |
| Encrypted malware | TLS/QUIC metadata variation, early-session patterns. | Legitimate apps with similar session shapes. |
| Exfiltration | Large volume, low-and-slow, chunked, periodic, new/existing destination, DNS-based. | Backup/cloud sync/business-hours transfers. |

ScenarioRelease rule: each scenario records scenario_id, generator, family, seed, exact start/end, source/destination, software versions, attack parameters, expected labels and split assignment. Random row-level splitting is never the only evaluation.

# 10. Agent 2 implementation — Detection, Decision and Product Plane

Agent 2 boundary — Agent 2 never edits Agent 1 capture, feature, scenario, DNS specialist or observation-state code. It consumes released ObservationEnvelope, SpecialistScore and ScenarioRelease contracts read-only.

## 10.1 Shared self-supervised / contrastive encoder

Input: normalized numeric flow/window features plus masks; protocol-specific branches may be projected into a common vector.

Pretraining data: large unlabeled benign + mixed training-only traffic; never use test labels or test distributions for pretraining.

Pretext tasks: masked-feature reconstruction, denoising, temporal consistency and contrastive positive pairs from two augmentations of the same window.

Output: 32–64 dimensional stable embedding, reconstruction auxiliary loss and embedding-distance features for OOD.

Primary purpose: cross-network representation stability, minority-class robustness and short-flow generalization; XGBoost remains the primary structured classifier.

## 10.2 Known-attack fast tabular model

XGBoost produces independent probabilities for DDoS, PORT_SCAN, DATA_EXFILTRATION and optional GENERAL_KNOWN classes such as brute force/web attacks if labeled data support them.

Inputs: selected raw features + generic windows + SSL embedding + AE error + IF/OOD scores when available + behavioral baselines.

Feature selection: constant/missing checks, correlation filtering, mutual information, XGBoost gain and SHAP stability across folds/datasets; optional GA latent-feature search only as an ablation.

Hyperparameters: Optuna/TPE multi-objective search; optimize Macro-F1, PR-AUC, rare recall, FPR and latency rather than accuracy alone.

## 10.3 Unknown / zero-day anomaly and open-set stack

| Component | Training | Role |
| --- | --- | --- |
| Autoencoder | Primarily verified benign training data | Nonlinear normality model; reconstruction error and latent representation. |
| Isolation Forest | AE/SSL latent representation | Secondary anomaly evidence; never the sole final classifier. |
| Energy/open-set head | Small neural or EFC-inspired head on SSL embedding/known classes | Open-set score for unknown samples; complements AE/IF. |
| Latent distance | Distance to benign/known prototypes | Detect distribution shift and out-of-support samples. |
| Known-score margin | Calibrated class probabilities | Low max-known score / small margin strengthens UNKNOWN or UNCERTAIN evidence. |

unknown_score = MetaOOD(
    energy_open_set,
    ae_reconstruction_error,
    isolation_forest_score,
    ssl_latent_distance,
    max_known_probability,
    feature_availability_ratio,
    history_maturity
)

## 10.4 C2 beaconing — temporal ensemble

| Signal | Implementation | Why |
| --- | --- | --- |
| Deterministic/near-periodic | IAT CV/MAD, autocorrelation, FFT/spectral concentration, destination persistence | Fast evidence and interpretable reason codes. |
| Stochastic beaconing | Continuous-Time HMM + time-series decomposition | Handles jitter, missed callbacks, sleep/burst and sporadic communication. |
| Learned temporal pattern | TCN or GRU candidate; compare both | Captures ordered sequences without making deep sequence inference mandatory for all traffic. |
| Fusion | C2 specialist fusion owned by Agent 2 | Produces C2_BEACONING probability, history maturity, periodicity evidence and uncertainty. |

## 10.5 Botnet — separate graph specialist

Do not merge botnet with C2. Emit separate BOTNET_HOST and BOTNET_COORDINATION probabilities; C2_BEACONING remains an independent label.

Build directed host communication graphs from streaming windows. Nodes = hosts/entities; edges = observed communications. Edge/node attributes use flow rate, bytes, ports/protocols, persistence and periodicity.

Graph model: pretrained GCN or GraphSAGE. Export node/graph embedding to ExtraTrees or XGBoost classification head, following the reviewed flow+topology fusion approach.

Hypergraph botnet modeling remains a future ablation; do not make it part of the SIH critical path unless GraphSAGE is stable and schedule permits.

## 10.6 Encrypted-malware specialist

Use JA4, JA4S, SNI, TLS/QUIC version/extension metadata when visible; combine with first 16–32 observed packet sizes/IATs and session statistics.

JA4/JA4S/SNI are contextual evidence, never deterministic malware identities.

Model candidate: XGBoost/MLP plus early-sequence statistics; stop inference after the early-session budget.

## 10.7 Class imbalance and rare-attack training enhancements

Default: class/sample weights, weighted BCE/focal loss for neural models and controlled majority undersampling.

Research ablation: CWFL-VAE/VAE augmentation for rare training classes only. Synthetic samples are never generated before splitting and never appear in validation/test.

Compare VAE augmentation against no augmentation and conventional SMOTE/ADASYN only for appropriate tabular vectors; never apply SMOTE to graphs, strings or temporal sequences.

Keep the rare-attack method only if held-out rare recall and PR-AUC improve without unacceptable FPR increase.

# 11. Conditional routing, expert gating, stacking and multi-label decision

## 11.1 Two-level routing

| Route | Fast readiness stage | Expensive stage | Exit/defer rule |
| --- | --- | --- | --- |
| DNS DGA | Query name + lexical/context eligibility | Character attention + context XGB | No query name => UNCERTAIN/not-applicable; never forced benign. |
| DNS tunnel | Fast GBDT + structural trigger | Byte-CNN + sequence + optional GraphSAGE | Run expensive branches only in suspicious/audit cases. |
| C2 | History readiness + periodicity | CT-HMM and TCN/GRU | Defer until minimum history; immature history is UNCERTAIN. |
| Botnet | Communication graph readiness | GCN/GraphSAGE + tree head | Defer until minimum graph size/horizon. |
| Encrypted malware | TLS/QUIC applicability | Metadata + early sequence model | Exit when protocol inapplicable; mask absent JA4S/SNI. |
| Known tabular | Window readiness | XGBoost | Run when required features mature. |
| Anomaly/OOD | Known confidence + policy | AE, IF, energy head, latent distance | May skip on permitted high-confidence known cases; audit sample always runs full stack. |

## 11.2 Context-aware expert gating

Meta-XGBoost remains the final learned fusion model, but expert applicability/reliability is context-conditioned. A lightweight gating policy provides reliability features rather than hand-written final weights.

| Gating input | Use |
| --- | --- |
| Protocol / route | Disable irrelevant experts. |
| Visibility ratio / field masks | Down-weight conclusions that depend on unseen fields. |
| History length / window completeness | Prevent immature temporal/graph models from being treated as strong evidence. |
| Drift state | Flag low-confidence regions or switch to safer calibrated thresholds. |
| Model presence / early-exit reason | Distinguish skipped from observed-zero scores. |
| Queue age / load state | Allow compute-aware routing while keeping audit sampling. |

## 11.3 Meta-XGBoost training

Use only out-of-fold base-model predictions; a base model may never contribute its own in-sample training score to the meta-training matrix.

Respect scenario, generator, family, tool and time boundaries inside stacking folds.

Meta features include detector scores, presence masks, SSL embedding summaries, energy/AE/IF/OOD scores, visibility, history, baseline maturity, periodicity, destination novelty, drift status, score entropy, top-2 margin and expert disagreement.

Calibrate outputs on validation only (isotonic/Platt/temperature as appropriate); freeze thresholds before test evaluation.

## 11.4 Hierarchical multi-label taxonomy

| Level | Labels |
| --- | --- |
| Decision state | BENIGN ¦ KNOWN_ATTACK ¦ UNKNOWN ¦ UNCERTAIN |
| Behavior family | AVAILABILITY ¦ RECON ¦ DNS ¦ C2 ¦ BOTNET ¦ MALWARE ¦ EXFILTRATION ¦ OTHER_KNOWN |
| Concrete labels | DDoS, PORT_SCAN, DGA, DNS_TUNNEL, C2_BEACONING, BOTNET_HOST, BOTNET_COORDINATION, ENCRYPTED_MALWARE, DATA_EXFILTRATION, optional BRUTE_FORCE/WEB_ATTACK. |
| Unknown | ANOMALOUS_UNCLASSIFIED when OOD/anomaly evidence is strong but no known label passes threshold. |

Multi-label rule: the same host may carry DGA + C2 + BOTNET_HOST + EXFILTRATION labels simultaneously. primary_class is only a presentation field; it must not erase other passing labels.

## 11.5 Per-label thresholds and abstention

| Label | Optimization focus | Minimum evidence gate |
| --- | --- | --- |
| DDoS | High recall with flash-crowd FPR cap | Complete fast window + rate/concentration evidence. |
| PORT_SCAN | Early recall with low service-discovery alerts | Minimum source history + destination/port diversity. |
| DGA | Low FPR on popular/human-readable domains | Visible query name; context optional/masked. |
| DNS_TUNNEL | Low FPR + held-out-tool robustness | Fast screening or deterministic trigger; enough DNS history. |
| C2_BEACONING | Precision with mature temporal evidence | Min event count + duration; jitter/missed-beacon evidence. |
| BOTNET_HOST/COORDINATION | Precision on stable graph windows | Minimum graph node/edge count and persistence. |
| ENCRYPTED_MALWARE | Precision under incomplete TLS visibility | Minimum early-packet budget or handshake visibility. |
| DATA_EXFILTRATION | Recall with host/destination context | Mature baseline or strong novelty+volume evidence. |
| UNKNOWN | Unknown recall at fixed benign anomaly FPR | Adequate visibility/history + multi-signal OOD agreement. |
| UNCERTAIN | Selective abstention | Incomplete/missing/conflicting evidence or score in review band. |

# 12. Uncertainty, drift, controlled adaptation and replay memory

## 12.1 Uncertainty estimation

Calibrated probability is not equal to certainty. DecisionRecord carries explicit uncertainty fields.

OOD uncertainty: energy/open-set score + latent distance + anomaly evidence.

Epistemic proxy: variation across approved model ensemble/MC-dropout candidate or distance from training prototypes; choose the cheapest validated method.

Expert disagreement: score entropy, standard deviation, top-2 margin and contradictory specialist evidence.

Use uncertainty to trigger UNCERTAIN/ABSTAIN, not to manufacture a forced class.

## 12.2 Runtime drift detection

| Drift signal | Examples | Action owner |
| --- | --- | --- |
| Feature drift | PSI, KS, Jensen-Shannon on selected feature groups | Agent 2 |
| Embedding drift | SSL latent centroid/distance/MMD-like shift | Agent 2 |
| Prediction drift | Class distribution, confidence entropy, calibration degradation | Agent 2 |
| Alert drift | Alert/incident rate change by protocol/sensor | Agent 2 |
| Data-quality drift | Visibility ratio / missingness changes | Agent 2 using Agent 1 masks |

## 12.3 Adaptation policy — minimum safe response

| Drift level | Permitted response |
| --- | --- |
| None | No action. |
| Mild | Update gated benign baselines and/or recalibrate on verified validation data. |
| Moderate | Adjust routing/reliability policy or switch to previously validated model profile; do not retrain automatically. |
| Severe + verified labels | Controlled offline retraining with replay memory, full validation, new semantic version and rollback path. |
| Unverified | Increase UNCERTAIN rate / analyst review; no model self-training on suspicious data. |

## 12.4 Replay memory and catastrophic-forgetting control

Maintain a small task-aware exemplar bank of verified benign and attack prototypes from training/retraining history.

Retraining combines new verified samples with selected historical exemplars; never mixes test data into replay memory.

Before release, compare old-class recall and calibration to the previous version. A new model is rejected if new-threat gains cause unacceptable regression on retained classes.

# 13. Leakage-free training and model selection workflow

Agent 1 freezes ObservationEnvelope v2 feature schema after golden PCAP offline-vs-stream equivalence tests.

Agent 1 creates ScenarioRelease train/validation/test partitions by scenario/time/generator/family/tool; no global random row split.

Agent 2 fits preprocessing, SSL encoder, feature selection and all learned transforms on training data only.

Agent 1 trains DGA/DNS specialist models on its owned training splits and publishes OOF + validation/test scores with immutable manifests.

Agent 2 trains fast XGBoost, AE/IF, open-set head, C2, botnet graph and encrypted-malware models using only training data.

Agent 2 performs class imbalance experiments: weighted loss baseline first; VAE/focal augmentation only inside training folds.

Generate out-of-fold base-model scores for Meta-XGBoost. Scenario/family boundaries are preserved in the OOF scheme.

Train Meta-XGBoost on OOF scores and context masks only.

Calibrate on validation only. Select per-label thresholds and UNKNOWN/UNCERTAIN bands on validation only.

Freeze model, routing, threshold and schema versions before opening the final test set.

Run within-dataset, held-out-family/tool, cross-dataset, public-to-lab, OOD and adversarial evaluations.

Publish artifacts only after reproducibility, latency, throughput and regression gates pass.

## 13.1 Mandatory ablations

| Ablation | Purpose |
| --- | --- |
| XGBoost only | Fast supervised baseline. |
| AE only / IF only | Anomaly baselines. |
| AE + IF | Complementary anomaly benefit. |
| XGB + AE/IF | General hybrid benefit. |
| XGB + SSL embedding | Value of self-supervised representation. |
| OOD without energy vs with energy | Open-set contribution. |
| DGA char only vs + context | Side/context benefit. |
| DNS GBDT vs + ByteCNN vs + sequence vs + graph | Three-view DNS contribution. |
| C2 periodicity vs + CT-HMM vs + TCN/GRU | Temporal method contribution. |
| Botnet flow-only vs graph-only vs fused | Topology contribution. |
| Simple average vs Meta-XGB | Learned fusion benefit. |
| Full-stack vs routed stack | Recall loss vs compute savings. |
| No VAE augmentation vs VAE/focal augmentation | Rare-class handling benefit. |
| No drift/replay vs controlled adaptation | Knowledge retention under shift. |

# 14. Evaluation protocol and target metrics

## 14.1 Evaluation suites

| Suite | Design |
| --- | --- |
| Held-out scenario | Different scenario seeds/configuration than training. |
| Held-out generator/family/tool | Unseen DGA family, DNS tunnel tool/encoding, C2 timing style, attack generator. |
| Temporal holdout | Earlier capture train; later capture test. |
| Host/topology holdout | Different hosts/subnets/topology from training. |
| Cross-dataset | Train A+B, test C on compatible label/feature schema. |
| Public-to-lab | Train public+training-lab, test frozen SIH lab network. |
| Open-set/OOD | Remove one or more attack families completely from known-class training; test UNKNOWN detection. |
| Adversarial/evasive | Slow/jittered/low-rate/human-looking/chunked/multi-destination variants. |
| Operational mixed stream | Realistic class imbalance and long benign periods with staged attacks. |
| Load/backpressure | Sustained and burst traffic on the frozen demonstration host. |

## 14.2 Metrics

| Metric group | Required metrics |
| --- | --- |
| Known multi-label | Per-label precision/recall/F1, macro/micro F1, PR-AUC, ROC-AUC, FPR/FNR, MCC/balanced accuracy where applicable. |
| Unknown/OOD | Unknown recall, OOD AUROC/AUPR, FPR at target recall, OSCR or equivalent open-set measure, known-vs-unknown confusion. |
| Uncertainty | ECE/Brier, selective accuracy/risk vs abstention rate, UNCERTAIN rate by visibility/protocol. |
| Generalization | Cross-dataset Macro-F1, per-class recall, public-to-lab delta, unseen-family/tool F1. |
| Operations | Raw alert rate /10k benign windows, incident rate /10k, TTD median/p95/max, inference p50/p95/p99, E2E latency, Mbps, pps, flows/s, CPU, RAM, queue depth, backpressure recovery. |
| Routing | Recall loss versus full-stack audit, compute/latency savings, audit-sample miss count. |
| Drift | Detection delay for simulated drift, false drift alarms, old-class regression after adaptation. |

## 14.3 Initial engineering gates

| Measure | Initial V2 gate |
| --- | --- |
| Known-class Macro-F1 | ≥ 0.90 on held-out scenarios; report cross-dataset separately. |
| Per-label recall | ≥ 0.85 required classes; DDoS and port scan ≥ 0.92; DNS/C2/Botnet target ≥ 0.90 where data support it. |
| Benign event FPR | ≤ 1.0% overall; hard negatives reported separately. |
| Raw benign alert rate | ≤ 100 / 10,000 eligible benign flow/window decisions. |
| Post-correlation incident rate | ≤ 20 / 10,000 eligible benign decisions. |
| Unknown recall | ≥ 0.75 at ≤ 1.0% benign anomaly FPR. |
| OOD AUROC | Target ≥ 0.90; report even if gate is not reached. |
| Calibration ECE | ≤ 0.05 on validation; test value reported without retuning. |
| Routing recall loss | ≤ 1 percentage point versus full-stack audit execution. |
| Cross-dataset Macro-F1 | Target ≥ 0.80 on compatible classes; no claim of universality if not met. |
| Sustained throughput | ≥ 100 Mbps, 25k packets/s and 2k new flows/s for 30 minutes on frozen demo host. |
| Feature-ready alert latency | p95 ≤ 2 seconds after required evidence becomes available for fast-path classes. |
| Backpressure | No application-induced loss at target rate; backlog returns to baseline after burst. |

## 14.4 Detection-delay gates

| Class | Initial p95 detection-delay gate |
| --- | --- |
| DDoS | Within 5 s of attack start. |
| Port scan | Within 60 s for normal scans; slow-scan delay reported against long window. |
| DGA | Within 2 s after eligible query is observed. |
| DNS tunnel | Within 60 s for medium/high-rate; within 15 min for low-rate. |
| C2 beaconing | Within two expected beacon intervals after minimum history is reached; absolute delay also reported. |
| Botnet host/coordination | Within one completed graph window after graph readiness. |
| Encrypted malware | Within 5 s or first 32 observed packets, whichever evidence gate completes later. |
| Data exfiltration | Within 60 s for large-volume; within 15 min for low-and-slow. |
| Unknown | Within first complete anomaly/OOD window after minimum visibility/history gates. |

# 15. Incident correlation, deduplication and SOC output

| Rule | Correlation key/window | Result |
| --- | --- | --- |
| Exact retry dedupe | sensor + event + decision/model version | Drop duplicate processing idempotently. |
| Repeated class aggregation | entity + threat label + class-specific TTL | One incident with count, first_seen, last_seen and samples. |
| Compromised host chain | same host with DGA, C2 and/or DNS tunnel in 15 min | Raise suspected-compromise incident severity. |
| Botnet escalation | C2 + BOTNET_HOST/BOTNET_COORDINATION on same host/subgraph | Attach graph and temporal evidence. |
| Exfiltration escalation | DGA/C2/Botnet followed by exfil evidence in 30 min | Raise severity and attach timeline without claiming payload content. |
| DDoS campaign | same destination/family across windows/sources | Aggregate into one destination incident. |
| Scan campaign | same source/pattern across adjacent windows | Aggregate destinations/ports and timing. |

## 15.1 Dashboard requirements

Decision state, primary class and all passing labels.

Calibrated confidence plus uncertainty breakdown and OOD score.

Visibility limitations and history maturity.

Model sources, versions, routing policy and threshold version.

Human-readable evidence: periodicity, rate anomaly, domain entropy/churn, novelty, graph evidence, AE/OOD evidence.

Incident timeline with first seen, last seen, count and correlated multi-stage evidence.

Operational health: queue lag, throughput, p95 latency, drift status and current model profile.

# 16. Twelve-week execution sequence — exactly two owners

| Week | Agent 1 only | Agent 2 only | Weekly gate |
| --- | --- | --- | --- |
| 1 | Freeze capture constraints, ObservationEnvelope v2, SpecialistScore v2, ScenarioRelease v1; lab safety and egress tests. | Own root build, DecisionRecord v2, IncidentUpdate v2, hardware profile, benchmark definitions, metrics and release process. | Contracts + architecture freeze. |
| 2 | Implement passive capture/replay, normalization, one-way flow state and golden packet fixtures. | Implement Agent 1 contract consumer, mocks, model registry, queue topology, decision-state skeleton and evaluation harness. | Packet→envelope smoke test; zero transmit. |
| 3 | Implement generic/DNS/TLS features, visibility masks and multi-scale generic windows; publish golden feature snapshots. | Implement SSL encoder prototype, AE/IF baseline, baseline state stores and fast known-model training loader against mocks. | Golden feature equivalence; SSL data loader stable. |
| 4 | Generate benign + initial DDoS/scan/DGA/DNS/C2/botnet/TLS/exfil scenarios; publish split manifests. | Train first XGBoost, AE/IF and energy/OOD baseline; leakage/imbalance audit; establish baseline metrics. | Dataset release v1 + base benchmark. |
| 5 | Train DGA attention/char and context models; held-out-family/adversarial tests. | Train SSL contrastive encoder and known XGBoost with SSL features; rare-class weighting/VAE augmentation ablation. | DGA release + SSL ablation. |
| 6 | Train DNS tunnel fast GBDT, Byte-CNN and Domainator-style sequence model; implement DNS early routing. | Implement C2 periodicity + CT-HMM + TCN/GRU candidates; choose fusion inputs from validation only. | DNS/C2 specialist candidate metrics. |
| 7 | Implement optional DNS GraphSAGE relation branch; finish low-rate/jitter DNS/DGA hard negatives and publish specialist OOF scores. | Implement botnet communication graph, pretrained GCN/GraphSAGE and tree head; train encrypted-malware model. | All specialist base models produce versioned scores. |
| 8 | Freeze Agent 1 feature/data/DNS v2 release; performance and memory profile of observation/DNS plane. | Finalize open-set energy/OOD, uncertainty features, Meta-XGBoost OOF stacking, calibration and per-label thresholds. | Four-state + multi-label decision validation. |
| 9 | Validate DNS routing recall loss versus full-stack DNS audit; publish final specialist routing policy. | Implement context-aware gating, multi-label decision engine, incident correlation/dedupe, Redis/backend/UI integration. | Continuous mixed replay reaches dashboard. |
| 10 | Create cross-dataset/public-to-lab feature releases and topology holdouts; publish golden compatibility report. | Implement drift detection, adaptation policy and replay memory; run cross-dataset/OOD/adversarial evaluation. | Generalization + drift benchmark candidate. |
| 11 | Only defect fixes inside Agent 1 paths; freeze immutable Agent 1 release and reproducibility docs. | Integrated held-out benchmark, routing/full-stack shadow comparison, load/backpressure tests, UI and recovery tests. | Release candidate + benchmark report. |
| 12 | Support reproducibility and defect reproduction through released inputs only; no integration edits. | Freeze final artifacts, runbook, rollback, full demo rehearsal, final research traceability and release package. | Demo freeze and final handoff. |

# 17. Milestones, dependencies and integration points

| Milestone | Target | Exit criterion |
| --- | --- | --- |
| M1 Contract freeze | Week 1 | Schemas, ownership and hardware profile frozen. |
| M2 Observation plane | Week 3 | Golden PCAP equivalence, visibility/null-zero tests pass. |
| M3 Dataset baseline | Week 4 | ScenarioRelease v1 has PCAP, manifest, labels, splits and hard negatives. |
| M4 Base specialists | Week 7 | Every owned base model emits versioned OOF/inference scores. |
| M5 Open-world decision | Week 8 | SSL/OOD/Meta-XGB/calibration/thresholds/four-state + multi-label logic pass validation. |
| M6 Streaming product | Week 9 | Mixed replay reaches UI with deduplicated incidents and uncertainty. |
| M7 Generalization benchmark | Week 10 | Cross-dataset/OOD/drift/adversarial metrics available. |
| M8 Release candidate | Week 11 | Performance/load/recovery gates pass or have documented exceptions. |
| M9 Demo freeze | Week 12 | Immutable releases, runbooks and full rehearsal complete. |

## 17.1 Only allowed integration points

I1: Agent 1 publishes ObservationEnvelope/ScenarioRelease; Agent 2 consumer tests only.

I2: Agent 1 publishes SpecialistScore OOF/inference outputs; Agent 2 consumes them for stacking.

I3: Agent 2 reports contract defects; Agent 1 fixes its own path and publishes a new immutable version.

I4: Final integrated release is assembled by Agent 2 with pinned Agent 1 release digest.

No direct shared database writes, shared source directories, shared config files or shared tests are allowed.

# 18. Final acceptance checklist

☐ The monitoring interface cannot transmit into the monitored network and the acceptance run records zero transmitted packets.

☐ No detector requires decrypted TLS/QUIC payloads.

☐ Training/replay/live inference use the same versioned Agent 1 feature package and schema.

☐ Unavailable fields and skipped specialist scores are explicitly masked; tests prove unavailable != observed zero.

☐ DGA and DNS tunnelling remain separate detectors; botnet and C2 are also separate labels.

☐ SSL embedding is included and ablated against non-SSL baseline.

☐ UNKNOWN uses multi-signal OOD evidence, not IF alone; UNCERTAIN is available for incomplete/conflicting evidence.

☐ C2 uses periodicity + CT-HMM and at least one learned temporal candidate.

☐ Botnet uses a graph specialist; DNS graph branch is visibility-gated and optional at runtime.

☐ Meta-XGBoost trains only on OOF scores and includes presence, visibility, history, uncertainty and drift context.

☐ Every known label has its own frozen threshold and minimum-evidence gate.

☐ Final output is hierarchical multi-label and incidents preserve all passing labels.

☐ Conditional routing logs every skip and stays within recall-loss gate against full-stack audit.

☐ Cross-dataset/public-to-lab/OOD/adversarial tests are included in the final report.

☐ Drift detection and controlled adaptation are implemented; suspicious data cannot self-train the model.

☐ Replay memory is versioned and old-class regression is tested after adaptation.

☐ Final report includes precision, recall, F1, FPR/FNR, PR-AUC, OOD metrics, calibration, uncertainty/selective-risk, alert/incident rate, TTD, throughput, latency, CPU/RAM and backpressure.

☐ Dashboard shows state, labels, severity, calibrated confidence, uncertainty, OOD, model source, evidence, visibility limitations, drift state and incident timeline.

☐ All source, state, tests, configs and deliverables remain inside the single-owner boundaries defined in this plan.

# 19. Research-method traceability and adoption status

Purpose: ensure every major method reviewed during design is either implemented, evaluated as an ablation, or explicitly rejected from the SIH production path with a reason. Reported paper results are not assumed to transfer directly to the SIH dataset.

| Reviewed method | Venue/year | How it enters V2 | Owner | Status |
| --- | --- | --- | --- | --- |
| MTRC — self-supervised Transformer reconstruction + contrastive learning | JNCA / Elsevier, 2025 | Shared SSL encoder; masked/denoising/contrastive representation. | Agent 2 | CORE |
| Multimodal contrastive learning-based NIDS | Results in Engineering / Elsevier, 2026 | Cross-dataset representation stability and minority/short-flow robustness. | Agent 2 | CORE EVAL |
| Open-set Energy-based Flow Classifier | Computers & Security / Elsevier, 2025 | Energy/open-set score for unknown attacks. | Agent 2 | CORE |
| Hybrid SSAE + XGBoost | Computers & Security / Elsevier, 2025 | Latent representation + XGBoost design and ablation. | Agent 2 | CORE/ABLATION |
| Leakage-free AE–GA–XGBoost | Journal of Supercomputing / Springer, 2026 | Train-only preprocessing, leakage control; GA latent feature selection as optional ablation. | Agent 2 | CORE PRACTICE / ABLATION |
| XIDINTFL-VAE | Journal of Supercomputing / Springer, 2025 | Focal-loss/VAE rare-class augmentation with XGBoost. | Agent 2 | TRAINING ABLATION |
| IEEE Autoencoder anomaly detection vs IF | IEEE Access, 2025 | AE primary anomaly evidence, IF secondary. | Agent 2 | CORE |
| SMAD robust DGA attention | JISA / Elsevier, 2026 | Adversarial/unseen-family DGA attention design. | Agent 1 | CORE |
| GraphTunnel | IEEE TIFS, 2024 | Visibility-gated DNS relation GraphSAGE branch. | Agent 1 | CORE-OPTIONAL |
| Domainator | Springer / ARES 2025 | DNS metadata sequence modeling and low-rate/tunnel-family evidence. | Agent 1 | CORE |
| NetSpectra Sentinel | JNCA / Elsevier, 2025 | CT-HMM + time-series decomposition for beaconing. | Agent 2 | CORE |
| Deeply fused flow + topology GCN botnet | Computer Communications / Elsevier, 2025 | Pretrained GCN/GraphSAGE + ExtraTrees/XGB botnet branch. | Agent 2 | CORE |
| Hypergraph botnet detection | Knowledge-Based Systems / Elsevier, 2025 | Higher-order bot relations. | Agent 2 | FUTURE ABLATION |
| GCN DDoS model | IEEE SysCon, 2024 | Optional DDoS graph ablation after fast XGB baseline. | Agent 2 | OPTIONAL ABLATION |
| Adaptive memory replay / TAMR | Computer Networks / Elsevier, 2025 | Task-aware replay to reduce catastrophic forgetting. | Agent 2 | CORE ADAPTATION |
| ARKAIV exfiltration event-sequence method | IEEE Access, 2025 | Inspires incident-sequence reasoning; endpoint event-log dependence is outside core network-only scope. | Agent 2 | FUTURE / NOT CORE |
| P4 DGA deployment paper | Computers & Security / Elsevier, 2024 | Deployment/latency reference; programmable-switch enforcement not used in passive sensor. | Agent 1 | REFERENCE ONLY |

## 19.1 Reference links

MTRC self-supervised NIDS: https://doi.org/10.1016/j.jnca.2025.104300

Multimodal contrastive NIDS: https://doi.org/10.1016/j.rineng.2026.111405

Open-set Energy-based Flow Classifier: https://doi.org/10.1016/j.cose.2025.104569

Hybrid stacked autoencoder + XGBoost: https://doi.org/10.1016/j.cose.2024.104212

Leakage-free AE–GA–XGBoost: https://doi.org/10.1007/s11227-026-08871-1

XIDINTFL-VAE: https://doi.org/10.1007/s11227-024-06552-5

Autoencoder anomaly detection, IEEE Access: https://doi.org/10.1109/ACCESS.2025.3587727

SMAD DGA: https://doi.org/10.1016/j.jisa.2026.104488

GraphTunnel: https://doi.org/10.1109/TIFS.2024.3443596

Domainator: https://doi.org/10.1007/978-3-032-00624-0_6

NetSpectra Sentinel: https://doi.org/10.1016/j.jnca.2025.104127

Flow + topology GCN botnet: https://doi.org/10.1016/j.comcom.2025.108084

DDoS GCN: https://doi.org/10.1109/SysCon61195.2024.10553611

Adaptive memory replay / TAMR: https://doi.org/10.1016/j.comnet.2025.111712

ARKAIV data exfiltration: https://doi.org/10.1109/ACCESS.2024.3524502

# 20. Final deliverables by owner

| Owner | Final deliverables |
| --- | --- |
| Agent 1 | Passive capture/replay package; ObservationEnvelope v2, SpecialistScore v2 and ScenarioRelease v1 schemas; versioned feature library and visibility catalog; bounded observation/DNS relation state; isolated PCAP corpus and manifests; DGA attention/context artifacts; DNS GBDT/Byte-CNN/sequence/GraphSAGE/fusion artifacts; DNS routing policy; Agent 1 tests; feature/dataset/specialist documentation; immutable release digests. |
| Agent 2 | Root build/deployment; SSL encoder; XGBoost; AE/IF/open-set energy; C2 periodicity/CT-HMM/TCN-or-GRU/fusion; botnet GNN/tree head; encrypted-malware model; Meta-XGBoost; calibration/per-label thresholds; context gating; uncertainty; multi-label decision engine; drift/adaptation/replay; incident correlation/dedupe; Redis/backend/React UI; all integration/E2E/cross-dataset/OOD/load/recovery tests; benchmark report; research traceability; operator/deployment runbooks; final demo package and release digests. |

# 21. Release and change control

Agent 1 publishes release candidates containing schema version, feature version, model versions, scenario release ID, container/package digest, test report and golden samples.

Agent 2 validates Agent 1 releases with consumer/integration tests. Rejections become defects against Agent 1-owned paths; Agent 2 never patches them.

Agent 2 publishes the complete system with exact Agent 1 release digests pinned. Rollback selects an earlier compatible release set.

Breaking contract change requires a new major version. Optional backward-compatible fields require a minor version. Field meaning never changes within a version.

Final test set, thresholds, routing policy and demo artifacts become read-only after the Week 11 release candidate.

Every generated model artifact is immutable and identified by semantic version + SHA-256 digest.

# 22. Final engineering decision

Implement V2 as a visibility-aware, open-world, multi-timescale mixture of specialists with a fast XGBoost path, self-supervised shared representation, explicit OOD/uncertainty, temporal C2 analysis, graph-based botnet analysis, DNS-specific specialists and learned calibrated fusion. The differentiator is not the number of models. It is that each threat is detected at the representation where its behavior is strongest, missing one-way evidence is modeled explicitly, unknowns can be rejected safely, the system is evaluated across domains, and every output remains operationally explainable and measurable.

Demo story — Replay one continuous mixed stream: benign baseline → scan → DGA → C2 → botnet coordination → DNS tunnel → exfiltration → DDoS, including benign periodic and flash-crowd hard negatives. The dashboard should show multi-label incidents, uncertainty/OOD, visibility limitations, evidence and time-to-detection while maintaining throughput.

# Appendix A. Source basis for this plan

SIH26145_Complete_Implementation_Plan.docx — V1 architecture, SIH constraints, simulation, feature and streaming baseline.

SIH26145_Two_Agent_Implementation_Plan.docx — producer/consumer ownership boundary, contracts, 12-week structure, operational metrics and no-overlap enforcement.

Pasted text.txt — complete V2 change list covering SSL, OOD, uncertainty, graph/temporal upgrades, gating, drift, replay, cross-dataset evaluation and multi-label output.

Reviewed IEEE/Springer/Elsevier/AAAI research listed in Section 19 — method inspiration and validation basis; paper metrics are not copied as expected SIH outcomes.